**PROJECT PERFORMANCE REPORT**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Title:** | Georgia Animal Compendium | | |  | | **Date Prepared:** | | 10/5/20 |
| **Project Manager:** | | Kevin Oglesby |  | | **Sponsor:** | |  | | |

|  |
| --- |
| Accomplishments for This Reporting Period: |
| I have improved my knowledge of Python as well as SQL.  I have a shell for the Python side of the app.  Determined what sites I will get my information from. |

|  |
| --- |
| Accomplishments Planned but Not Completed This Reporting Period: |

Finishing or having a working version of my final Python code.

Getting a frame for my SQL database.

Root Cause of Variances:

Main problem has been my work schedule. It began fluctuating recently because of developments at work and I am having difficulty balancing my time.

The second major cause of the variances to my project has been my difficulty in making progress with the Python.

The project has been more daunting than I previously realized. I have not done a similar project before and it is out of my comfort zone.

**PROJECT PERFORMANCE REPORT**

| Impact to Upcoming Milestones or Project Due Date:  I am going to be pressed for time later in the project.  This will push back all other objectives. |
| --- |

Planned Corrective or Preventive Action:

Reevaluation of time, better time management.

Communicate with professor when I have setbacks.

If progress continues to stagnate, using a program or development kit, such as KIVY, to make up lost time.

Root Cause of Variances:

Same as previous root cause, poor time management and difficulty with code.

**PROJECT PERFORMANCE REPORT**

| Summary of Upcoming Tasks |
| --- |
| The next tasks I must accomplish are to get a working Python app that I can integrate with an SQL database.  Finish the SQL database and work on integrating it into the Python app. |

Planned Corrective or Preventive Action

|  |
| --- |
| Better time management is key, when I experience setbacks I will try to get in touch with the professor or ask others who may be helpful. |

Accomplishments Planned for Next Reporting Period

|  |
| --- |
| 1. **Complete or have a nearly complete Python part of app.** 2. **Get SQL section complete or in a state that works so that only animal info needs to be inserted.** 3. **Get code for app styles completed.** |

**PROJECT PERFORMANCE REPORT**

| New Risks Identified |
| --- |
| Risk |
|  |

**Issues**

|  |
| --- |
| Issue |
|  |

**Comments**

|  |
| --- |
|  |