**PROJECT PERFORMANCE REPORT**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Title:** | Georgia Animal Compendium | | |  | | **Date Prepared:** | | 11/15/20 |
| **Project Manager:** | | Kevin Oglesby |  | | **Sponsor:** | |  | | |

|  |
| --- |
| **Accomplishments for This Reporting Period:** |
| * Further improved my knowledge of Python and SQL * Nearly finished my Python app. * Improved the layout of the app * My SQLite code has gotten back on track and I will be able to finish it in time. |

|  |
| --- |
| **Accomplishments Planned but Not Completed This Reporting Period:** |

* I had wanted to have my SQLite files integrated with my Python files
* I have not progressed enough to feel comfortable making a good demo video showing my progress
* Have the layout finished. While I have made progress, I am not done with the layout as there are small sizing issues and color issues to be corrected.
* I have more table entries for my SQLite.

**Root Cause of Variances:**

* Again, my schedule is the main problem I have. It is difficult to sit down and work for any length of time with the number of hours I work. This has caused me to have to stop and pick back up frequently.
* I am still having trouble with getting all of the information I want into the tables and then displaying that information in the program. This has caused some frustration.
* I have had difficulty taking what I learned with my practice SQLite and translating that into the project. While I have made progress towards getting this to work, I am not quite there.

**PROJECT PERFORMANCE REPORT**

| **Impact to Upcoming Milestones or Project Due Date:**   * I do not foresee any major impact to the project due date or to upcoming milestones. While I have not made the progress I had hoped for, I have ensured I have more free time over the next two weeks that should ensure I accomplish my goals. |
| --- |

**Planned Corrective or Preventive Action:**

* Once again, I need to utilize any time I have to work on the project.
* I took time off from work to ensure that I have the chance to finish over the next two weeks.

**Root Cause of Variances:**

* Any problems I have with getting the SQLite files to function properly with the python will cause delays, however I have hopefully given myself enough time to work through these delays.
* My work schedule may continue to be a hindrance.

**PROJECT PERFORMANCE REPORT**

| **Summary of Upcoming Tasks**   * Finish my python formatting. * Continue to work on entering more data into my table, and get the database to function with the Python app * Get prepared for the demo video ahead of time and make a better one than last time * Finish the project and semester as best I can. |
| --- |

**Planned Corrective or Preventive Action**

* Time management is key. Even after I get to my days off of work I cannot slack off on my project.
* I scheduled off for the last week and a half before the project is due, so I am hoping that I will finish the project in that time.
* Any major delays will be brought to the professors attention.

**Accomplishments Planned for Next Reporting Period**

* Continue to work on both the Python and SQLite code for the program
* Work on the formatting of the Python program
* Find a good testing environment
* Get the SQLite files to function with the app

**PROJECT PERFORMANCE REPORT**

| New Risks Identified |
| --- |
| Risk |
| Failure to import all fields in the table  Failure to finish the project  Lack of experience with Python and SQLite |

**Issues**

|  |
| --- |
| Issue |
| Until my days off, my work schedule will be my biggest issue. My inexperience with Python and SQLite will be my biggest problem after that. |

**Comments**

|  |
| --- |
|  |